| World Trade Organization | RESTRICTED |
| --- | --- |
|  | WT/BFA/122 8 December 2010 |
|  | (10-6648) |

ANNUAL REPORT 2010 OF THE COMMITTEE ON BUDGET,

FINANCE AND ADMINISTRATION

- In accordance with the procedures for an annual overview of World Trade Organization (WTO) activities and for reporting under the WTO, adopted by the General Council on 15 November 1995 (WT/GC/M/8, item 11), a report on the activities of the WTO Committee on Budget, Finance and Administration in 2010 is hereby submitted.

- It will be recalled that the Committee met on a number of occasions and has presented reports to the General Council on a regular basis.

# on-going responsibilities

- The Committee monitored on a regular basis the financial and budgetary situation of the Organization and the receipt of contributions, including the implementation of the related schemes and measures pertaining to the receipt of contributions.  It considered elements related to human resources management, took note of the progress reports on the WTO Pension Plan and on the building project of the WTO.  It also examined the Director-General’s Budgetary and Financial Report for 2009 and the Report of the External Auditors thereon as well as the first report of the Internal Auditor of the WTO.

# MAJOR AREAS OF ACTIVITIES

## Building Project of the WTO

- With respect to the intra-muros project, the building permit had been issued and the financial resources voted by the Swiss authorities.  The contract for the General Contractor of the intra-muros project had been awarded to HRS, a large firm based in Zurich, whereas the contract for the new building had been awarded to Implenia, the largest construction firm in Western Switzerland.  Both firms had agreed on a fixed financial envelope and schedule to realize the projects, and a penalty fee was included in the agreements.

- The former HEI library had been demolished and the construction of the new South Courtyard Conference Centre was progressing well at the end of the year.  The renovation project of the Centre William Rappard was also on track, with the biggest move of staff ever from the North Wing into the renovated South Wing foreseen for January 2011.

- The Swiss National Council approved the loan of CHF 40 million for the new building in December, which would allow the work on the new building to begin early in 2011.  The funds for the Security Perimeter had also been approved by the Swiss authorities, which would result in four construction projects on the WTO site next year.

## Diversity

- In response to a joint proposal presented by several Members at the end of 2009 with the objective of increasing diversity in the WTO, the Secretariat presented its first annual report on diversity early in 2010. The report recalled that the WTO Staff Regulations were based on the principles of merit and equal opportunity for all, with merit being the principal selection criterion. When candidates were equal in terms of merit, diversity considerations were taken into account.  In order to increase the awareness of diversity, the Secretariat had adopted several measures such as the implementation of diversity training in the Secretariat, the increase in outreach and communication and the addition of a short text on the WTO's commitment to merit and diversity in vacancy notices.  These measures were welcomed by Members.

## Members under Administrative Measures

- In 2010, six Members subject to Administrative Measures due to arrears extending over periods of up to 30 years had accepted a payment plan proposed by the Director-General, with the objective of liquidating arrears on contributions over several years.  These Members were Côte d'Ivoire (10 years), Central African Republic (30 years), Congo (five years), Gambia (10 years), Togo (five years) and Niger (15 years). The number of Members subject to Administrative Measures had been reduced to 11 on 1 December 2010, its lowest number ever.

## Working Group on Administrative Measures

- In June 2009, the Committee had established a Working Group with a mandate to review the current Administrative Measures in place since a CBFA decision in 2006.  The Working Group met regularly throughout the year and the Chair consulted with all Members who had more than three years of arrears and also with their regional coordinators.  Based on this information, assessment of the implementation of the current system and comparisons to other international organizations, the Working Group had adopted a draft system of administrative measures including several changes such as the reduction of categories from 4 to 3, administrative measures applicable to Observers and regular reporting on Members in arrears.  In 2011, the Chair would continue consultations with regional coordinators regarding this draft system and come back to the Committee as soon as he had finalized this phase.

## Midterm-Review of the Budget 2011 (WT/BFA/120)

- The Revision of the Biennium Budget 2010/2011 for the year 2011 resulted in an overall reduction of CHF 2.2 million or 1.11 per cent in the Budget for 2011.  The budget adopted for 2011 amounted to CHF 196 million, including CHF 190 million for the WTO Secretariat and CHF 6 million for the Appellate Body and its Secretariat.

## Members' Transition Operating Fund (WT/BFA/120)

- The Members' Transition Operating Fund (the Fund) had been established in 2008 in order to finance additional operating costs during the Building Project as well as final installation costs once the construction had been completed.  In order to further strengthen the Fund, the Committee recommended transferring the balance of the surplus of 2009, amounting to just over CHF 1 million, to the Fund.  In the light of the need to equip the South Conference Centre, for which no other funds were presently available, the Committee recommended to finance that project by using the budgetary savings accruing in 2010, to be supplemented by an allocation of up to a maximum of CHF 3 million from the Fund.

__________

# Footnotes

Reports:  WT/BFA/115 covering the meeting held on 11 March 2010;  WT/BFA/116 covering the meeting held on 25 May 2010;  WT/BFA/117 covering the meeting held on 12 July 2010; WT/BFA/118 covering the report of the meeting held on 5 October 2010,  WT/BFA/119 covering the meeting held on 9 November 2010,  WT/BFA/120 covering the meeting held on 26 November 2010  and WT/BFA/121 covering the meeting held on 6 December 2010.